**Project Charter**

|  |  |
| --- | --- |
| **Project Title** | **Student Connect** |
| **Organization** | Innovate @ BU |
| **Start Date** | March 1 2023 |
| **End Date** | October 15, 2023 |
| **Project Champion** | Student Administrative Council |
| **Description**  **& Justification** | A website that can be accessible to students from different universities to connect and work together during their available time which would be helpful in building strong social ties and help students to explore and enhance their thinking in a broader perspective. The website will have features for networking, studying, building projects, and exchanging ideas.  Justification: 1) Student can collaborate 2) It will be helpful to enhance their knowledge 3) Helpful in the development of important life skills such as communication, teamwork, and problem-solving. |
| **High Level Requirements** | Student database from universities |
| **Success Criteria & Who Measures it.** | 1. Usage - A high number of students from different universities using the website regularly for networking, collaboration, and idea exchange. – Student Administrative department 2. User Satisfaction - Quality Assurance Analyst |
| **Stakeholder List** | The executive stakeholder list Project Manager, Development Team,  University Students, University Administrators, QA team |
| **Project Budget** | $20000 |
| **Milestones** | * Concept and Planning - March 15, 2023 * Design and Prototyping – March 25, 2023 * Development (Front end and back end) – July 25,2023 * Integration – August 25, 2023 * Deployment, testing and Launch– September 10, 2023 * Marketing and Outreach – September 30, 2023 * User Feedback and Improvement: - October 15, 2023 |
| **Assigned Project Manager, Responsibility and Authority Level** | **Ratna Meena Shivakumar** is the assigned project manager. She will report to the project sponsors , Student Administrative department, and the administrators of Innovate @ BU during planning phase of the project and upon conclusion to report project success. She has the authority to add required features and additional funding over and above provided by the sponsors. |
| **Signatures** | *Manager ,Innovate@BU*&*Project Manager*  **Harishma ashol Ratna Meena Shivakumar** |
|  |  |